| Agenda Item | 6 |
| --- | --- |
| Subject | Cricket Pavilion |
| Author | The Clerk |
| Date | 02/03/2020 |

Overview

- The Council has been working with Westfield Cricket Club (WCC) to look in to the possibility of securing funding to start the building of the Pavilion.  Planning permission runs out on the 17/05/2020.  A tendering process was carried out in 2018 where 5 companies tendered for the job.

Current Situation

- To date despite herculean efforts by the WCC Chair Ian Taylor none of the grants have come to fruition.  Therefore the Parish Council needs to look at new ways to fund the building of the Cricket Pavilion.  The proposition is to now review the project and best ways forward.

- A Public Works Loan Board (PWLB) loan requires a letter of agreement from the Secretary of State.  The key things the Council needs to achieve a PWLB loan is transparency, risk management (including the overall management and affordability of the project) and effective community engagement including a residents survey confirming the community would accept a suitable rise in the precept to cover the annual repayments of the loan.

The Project

- Councillors need to consider the project itself and the value it will bring to the community.  It is important to demonstrate the need, the costing and the benefit of the project.  It is important to note that in Rother’s Development and Site Allocation (DaSA) it cites the Playing Pitch Study which notes that Westfield is in need of ‘high quality football and cricket facilities’.

- Due to the S106 with Westfield Down this provides the provision for a new football pitch and clubhouse/pavilion for the football club.  The current pitches/grounds do not facilitate for the clubhouse/pavilions for football and cricket to be shared.  Therefore, it is a requirement for the facilities to be in separate areas.

PLEASE NOTE: Council cannot put forward a ‘resolution to borrow’ until they have had professional advice on the potential costs of the overall project.  Councillors do not know how much money they need to borrow and cannot truly assess the cost benefit of the overall project.

Moving Forward - Overview

- Below is an outline of how to effectively move forward:

- Develop an outline project plan to be agreed at full council with all key parties identified, phasing of the project and timelines.

- Agree how the project will be managed and the decision-making process at the different stages.

- The Clerk recommends that a Contract Administrator is hired and other professional advice as required.

- A full and detailed budget to be draw up with guidance and advice from the Contract Administrator.

- Develop a public consultation programme to include a website page to keep residents up to date and note key points when to consult the public.  The PWLB will be looking and checking the level of transparency at all levels.

- Once the above has been carried out and Council has a clear and realistic idea of costs and timeframes then the loan application can be made.

- With the prospect of funding the tendering process can now start.

Key Project Actions

- Agree an outline project timetable

Councillors need to review a realistic timetable for procuring the PWLB loan, the tendering process and the actual building of the pavilion.  The later should be done in close consultation with the Cricket Club to ensure minimum disruption to any cricket matches.

- Agree on the decision-making processes including any steering groups/committees to set up

It is important to note as this is a Parish Council building/project all decision making must be transparent and go through the Parish Council.  Once the project outline has been agreed Councillors need to consider the time frames and the best ways to move the project forward.

The Council can only discharge their functions to a committee (mainly made up of Cllrs and only Cllrs have voting rights) or an officer of the authority (the Clerk).    A committee (made up of 3-10 Councillors) who would be able to make decisions on behalf of the Parish Council without needing to come back to Full Council but powers on spending can be limited.  All committee meetings have to be held in public and have formal agendas/minutes.  If Councillors do not want to take up this option then they need to be mindful that any decision from Council outside of the monthly meetings would require an Extraordinary General Meeting for all Councillors.

Working Groups can be set up to help advise the Council but the group cannot make any decisions on Council’s behalf.  However, working groups are able to meet without the needs of agendas and formal minutes.  They can comprise of anyone involved in the project and can seek to develop reports which can be brought to Council for formal resolution.  Working groups are a more flexible way of working but progress can sometimes be stunted as the group cannot make any decisions on behalf of Council.  It is important that clear resolutions are made in full council to give working groups suitable direction between meetings.

- Appoint professional support

The Clerk would recommend that the Council gets a professional to help with the initial stages of costing, managing and advising the way forward.  It is likely this will be a contract administrator to handle the technical aspects of the project as suggested by SSALC.  This should also include the tendering process.  The Clerk proposes to work with Cllr Hall who has many years experience in this field and has already been a huge support.

- Review and start writing the loan application

The Clerk to read through in detail all the requirements of the PWLB with the support of the guidance documentation from Department of Community and Local Government (DCLG).  The Clerk is also required to work with their county association SSALC and work with them to get the documentation ready for the loan.  The Clerk would like to propose to meet with the CEO of SSLAC Trevor Leggo to get more detailed guidance on the best practices around obtaining the loan.

As previously noted Council cannot put forward a ‘resolution to borrow’ until they have had professional advice on the potential costs of the overall project.  Otherwise Councillors do not know how much money they need to borrow.

- Develop budgets based on estimations obtained by contract administrator

All budgets need to be drawn up based on professional estimations about the cost of building the pavilion.  Budgets should include margins for professional fees (15-20%), contingency fees (10%) and best/worst case scenarios re potential grants/funding and contingency plans.  We will need to demonstrate that the Parish Council can afford the loan with budget drafts and forecasts

- Develop a community consultation plan

There are strict guidelines ensuring that the community is kept informed from the beginning of the project.  The guidance states “the key underlying theme we look for in every borrowing approval application is how open and transparent the parish council has been with their residents from the start of the project and associated borrowing application”.  A survey needs to be carried out informing the parish the % increase and the amount in £ that the precept will rise to cover the cost.

- Set up a range of lines of communication

In the project plan I have included setting up a web page, including regular updates on the Parish Council’s Facebook page, posters and public meetings/consultations.  Just discussing the matter at full council and recording decisions in the minutes is not deemed as sufficient consultation.

- Set a date for the tender process and work with the contract administrator

TBC once professional advice has been sought and overall costs for the project received.

- Set a date to send off the PWLB application

TBC once professional advice has been sought and overall costs for the project received.

Items for Resolution for Councillors to Discuss

- The Clerk to write up a paper detailing the history of the project based on Councillors input and feedback from the Cricket Club.

- Take professional advice from a QS about the design and cost of the current proposed designs and project as a whole. We need realistic costs for the entire project including contingency funds and professional fees.

- Either a Working Group or Committee is set up to review the whole progress to date and bring a detailed report to Council for April's meeting.  The report will aim to have:

  - A history of the project to date

  - A review of the project and the need for the new pavilion

  - Costings and advice for the project from a professionals

- For the council to devolve responsibility to the Clerk to acquire the right professional advice within the 2019/20 budget following relevant financial procedures to enable the report to developed in full for next full council.

- The Council to agree to review ways to keep the existing planning application open.  The Clerk to seek advice on the matter.

- If suitable the Clerk and other Councillors to meet with Trevor Leggo at SSALC.