| Agenda Item | 8 |
| --- | --- |
| Subject | Broadband Update |
| Author | Clerk |
| Date | 07/07/2023 |

# Overview

- This report is to give an update on the progress with the Openreach Community Fibre Project.  There will be a further update directly from Openreach which the Clerk hopes to be able to send out prior to or at the meeting on the 12/07/2023.

# Current Position

- The scheme to date has been very successful.  A large proportion of the vouchers have now been validated.  This means that many of the original people who pledged a voucher have now gone on to validated their vouchers on the Government’s website.

- We are waiting for under 70 people to validate their vouchers. There has been a 6 month extension for the project so all outstanding vouchers are still valid.  Openreach are sending out reminder emails asking people to validate their emails every 28 days.  This is not spam.  If any resident is concerned, then they can contact the Clerk.

- Openreach will be in the area in the up and coming weeks to speak with any new people or businesses who wish to pledge and ensure all of those who have pledged now validate their vouchers.

# Installing the Network

- Works are already underway for the main infrastructure to be put in place.  The team is working fast and making good progress.

- The person overseeing the infrastructure installation is writing up a report for the Parish Council outlining what works will be happening at each stage and where.  They will also outline the works already covered.

- Openreach has a very good video on their website and details about ultrafast fibre which can be found here: https://www.openreach.com/fibre-broadband/fibre-first .

- The fibre wires are being laid along the existing copper network.  This will be through the existing phone lines or underground networks.  If there is an issue and it is not feasible to carry this out new lines will be installed.  This will be assessed on a case-by-case basis.  If any resident has any concerns, they can contact the Clerk who will speak with Openreach who will contact the resident directly.

# Conclusion

- The project is the largest Openreach Community Fibre Project in East Sussex.  It has been a long process but enabled Westfield Parish to have the infrastructure to give the opportunity for over 800+ properties to get ultrafast broadband.

- It has been the community of Westfield who have enabled this project to come forward, bringing ultrafast broadband to most of the Parish potentially two years sooner than if the Community Fibre Project has not taken place.

- With such a small number waiting to validate their pledges Openreach hopes this can be achieved in the next few months enabling the whole project to be completed.

- Once residents have been connected to the ultrafast Broadband they have up to 28 days up upgrade their service.  All details including FAQs can be found at: https://westfieldparishcouncil.com/westfield-parish-community-fibre-project/ .