| Agenda Item | 10 |
| --- | --- |
| Subject | Traffic Project |
| Author | Traffic Working Party |
| Date | 17/10/2023 |

- Recommended traffic calming options from the Independent Traffic Engineer’s report are listed in paragraph 5.4 of the report.  The Working Group went through each of the points and have grouped them in the following categories:

- Recommended items to consider in ‘phase one’ to discuss with key stakeholders and investigate in more detail and to look and costings to carry out:

  - Proposed 30mph speed restrictions to be moved northwards on the A28 when exiting the village to the north.

  - Village gateway sign to be installed from the southern end of the A28 as you are entering Westfield village from Westfield Lane.

  - Village gateway sign to be installed at the northern end of Westfield village along the A28.

  - Implementation of a ‘School Safety Zone’ outside of the school. This involves the repainting of the zebra crossing, introduction of zig-zag markings, extension of the railings along this section of road, the old bus shelter removed and the removal of the hedge/verge to implement a larger waiting area for parents when accessing the school and for the school entrance to be rediverted.

  - Change of road pavement colour to distinguish between different speed zones. This includes anti-skid roundels.

- Recommended items to look at in detail at a later stage and to consider potential implementation in phases two and three based on further questions and costings.

  - Installation of a pinch point adjacent to the church which acts as a speed reduction measure and provides a safer crossing point. The working groups raised several concerns about the visibility and positioning of this point.  It was noted a build out might be better suited further into the village but would require further feasibility questions raised.

  - Proposed mini-roundabout at the Wheel Lane/Moor Lane crossroads.  In reviewing the matter there was concern about the level of visibility of such an intervention especially at night.  Councillors questioned if the site would be better reviewed with greater visibility and potential lighting onto the site to ensure drivers, especially those unfamiliar with the area can see the roundabout.

  - Widening and resurfacing of footways throughout the village centre.  The councillors considered this and realise that this would be a suitable way to increase safety for those using footpaths particularly where they are narrow. However councillors were also concerned the viability of being able to widen the footpaths and the potential costs of carrying out such at scheme. There is also issue of land ownership and where put as could be widened there would not infringe the width of the road itself. Vast a useful consideration further work and serious costings would need to be gathered before the parish council could consider this as a potential traffic calming feature.

- Councillors look at the proposal for the double yellow lines to be implemented around the junctions of the Wheel Lane/Moor Lane crossroads and the Cottage Lane/Workhouse Lane crossroads (15m into the side roads).  It was noted that these double yellow lines would be installed following the yellow line consultation from East Sussex County Council.

- Resolutions for Full Council

  - Councillors are asked to resolve actions listed under phase one.

  - Councillors are asked to resolve actions listed under phases two and three for consideration at a later date.