| Agenda Item | 10 |
| --- | --- |
| Subject | Project Updates |
| Author | Officer |
| Date | 09/05/2024 |

# Overview

- The following paper is an overview of the projects to date.

# Works at Parish Field

- The new poles and nets have now been installed at the Parish Field. Many thanks to the Chairman for seeing the project completed in the pouring rain!  The poles have been extended down to the wooden gate so two new poles have been put in.

- The proposal is to allow the hedges to grow through the netting by about 1 to 2 feet and up to 2 metres high.  There is no reason to cut the hedges back so harshly against the fence each year.  With the new fencing installed in keeps the site secure for users.  The benefits for doing this will be:

  - The nets are always damaged when raising them to cut behind them.

  - It will support local wildlife creating deeper hedges.

  - It will reduce the wind that cuts across the Parish Field creating a more sheltered site.

# Westfield Down

- Southern Housing (SH) have carried out the trial pits and soil testing at Westfield Down.  A report was sent to SH mid-August.  They are meeting with the consultants to review the findings and get clarity on the report.  They hope to be able to share the report with the Parish Council by w/c 16th September.

- The Parish Clerk continues to work with the solicitor to finalise the lease for the Football Club and to have plans draw up to ensure they match the plans of the title deeds.  This is in preparation for the eventual handover of the site to the Parish Council.

# Open Spaces Project

- The results are back from the school and the results have been shared with the playground companies to design playgrounds with the key features chosen from the schools based on the work carried out by Cllr Nijhuis and the Parish Clerk.  The key features favoured by the children were:

  - A multi spinning roundabout

  - A large rocking horse.

  - A seesaw which had netting instead of seats and is inclusive

  - Metal framed swings with two flat seats, one ‘dual’ seat and one inclusive seat

  - Metal framed swing with two cradle seats for toddlers.

  - A wooden playhouse

  - The Ebie Multi Play Unit (MPU) for 5-13 year olds

  - The Hags MPU for 1-4 year olds

- The companies have been contacted and asked to submit drawings and quotes for the brief.  Not all pieces are from the same company but it gives a clear indication the type of equipment that is favoured by the children.  Due to budget constraints the request has been to focus on the toddler equipment including a MPU for 1-4 year olds and a playhouse as well as swings and a MPU for 5-13 year olds.  Consideration ahs also been given for a footpath, removing old equipment and new floor matting.

- The quotes will be reviewed by Cllr Nijhuis and the Clerk with recommendations for the final quote to be brough to the November Full Council allowing the Clerk to apply for the Rother Community Grant by the 30/11/2024.  Grant requests go to Cabinet in March and if successful works could start late spring.

- Budget for the works are estimated at £60k with the aim to get a £30k grant and the Parish Council to match fund this via received CiL funding, earmarked reserves in 2024/25 and earmarked reserves 2025/26.  The final sums to be reviewed by the Final Working Group and brought to Council in October.

# Neighbourhood Plan

- The Clerk is waiting on confirmation from Rother District Council about the process of Neighbourhood Plans in line with the development of the draft Local Plan 2020/2040 and the allocation of sites.  Having engaged with a number of District Cllrs and Officer at Rother it is still unclear what the process will be.  The issue for Westfield Parish Council is that any Neighbourhood Plan for the Parish will only be relevant IF Westfield residents get to vote and decide where development should go within the Parish.  This process has to follow strict guidelines etc.

- The first step is to hold a referendum to agree the area for the Neighbourhood Plan even if the Parish Council wishes to cover the whole Parish.  However,  it is not going to be relevant until questions outline in paragraph ten have been confirmed.