| Agenda Items | 10 |
| --- | --- |
| Subject | Project Updates |
| Author | Proper Officer |
| Date | 10/09/2025 |

# Overview

- A general update on the various projects being currently delivered.

# Agenda Item 10.1 – Westfield Down

- At the time of writing, the Parish Council has not received the report on the further analysis of the land condition and proposed remedial works. Until this is available, it is difficult to determine next steps. Councillors should note that they may still need to obtain professional advice once the report is received.

- As noted in March, the Officer has been reviewing the proposed title deed, alongside the Football Club lease. A compliant land registry map has been prepared, and the solicitor is finalising the lease, which will shortly be circulated to Councillors for review and comment.

- Work has also been progressing on the biodiversity masterplan for the Westfield Down site. A meeting was held with the Open Spaces Working Party, Westfield Football Club, Westfield Cricket Club, and Sara Wilson, CEO of Veteran’s Growth and horticulturist, who will be leading the development of the overall plan. The discussion focused on collaboration between all parties to ensure the best possible outcomes for the site. Consideration was also given to the wider impact, including the use of the football pitch and cricket ground, to ensure the site is approached holistically and aligned with any future plans.

- All parties agreed the focus of the masterplan needed to include:

  - Replacing the habitat lost during the Westfield Down development.

  - Restoring and enhancing the countryside character of the area by reinstalling hedges and trees and improving existing hedgerows—particularly to strengthen wildlife corridors—using a native countryside hedge mix. A full report has been provided and uploaded to the Parish Council website. This will serve as feedback to the community following the previous consultations.

  - Conducting a baseline assessment of the site’s current condition to ensure Biodiversity Net Gain (BNG) can be properly recorded. This will help avoid delays in planting once the Parish Council assumes ownership of the land.

- The Officer has also been in discussions with the Bright Foundation regarding the possibility of producing a film project to document the delivery of the masterplan. The Foundation has successfully delivered similar documentary projects in the past and has expressed interest in becoming involved, provided the timing aligns with their wider programme of work. If the project proceeds, they would aim to engage local young people from Westfield to take part.

- The Officer has been in contact with Southern Housing about the management of the site until it is handed over to the Parish Council.  This includes the mowing of the site and cutting back the hedgerows for sightlines.  Work has been carried out at the end of August.  The Officer has requested confirmation of Southern Housing’s maintenance schedule for the site but none has yet been provided.

# Agenda Item 10.2 – Open Spaces Project

- Following discussions on the Westfield Down biodiversity plan it was noted that there is an opportunity to start looking at the wider Parish.

- If Councillors resolve to undertake baseline data gathering for the Westfield Down site, it would be sensible to extend this approach across all sites. This will allow the Council to measure the impact of the Westfield Down biodiversity masterplan and track progress over a five-year period. It will also provide the Parish Council with a robust baseline, ensuring that any future development—such as a community hub—can demonstrate biodiversity improvements beyond the baseline position, which can then be counted towards the required Biodiversity Net Gain (BNG) contributions.

# Agenda Item 10.3 – Neighbourhood Plan

- In July 2025 Councillors resolved to proceed with Option B in the Officer’s paper: Phase 1 – Site Options & Community Growth Exercise (Now → Dec 2025).

  - Identify and appraise potential development sites.

  - Run a community engagement exercise on growth options before Christmas 2025.

  - Produce a short evidence report summarising preferred sites and scale of growth.

  - Phase 2 – Review Post-Reg 18 (Jan 2026) would then be to compare RDC’s draft allocations with WPC’s preferred sites if there is any disagreement between the two lists of allocated sites.

- The Officer was required to get a finalised quote to carry out this work.  In the July meeting the estimated cost for this work was between £6-10k.  A quote has been received from ONH at £6,930.  Councillors need to agree the timetable and time frame all before Dec 2026.

# Agenda Item 10.4 – Traffic Project

- The Officer has been advised that ESCC’s Community Match Funding scheme has been cancelled. This removes one source of funding, but it is still possible to apply for a feasibility study and deliver works via local contractors. The feasibility study will give outline costs and approval to carry out the works.

- The Officer will develop materials to display at the Annual Parish Assembly for the public to view and comment on based on the report the Council resolved in March 2025.  One key element will be the village gates.  As Councillors didn’t reach a consensus at the March meeting on the style the proposal is to put up a range of gate styles for residents to comment and vote on.  This will be done as an online survey with paper version available for those who want them.  Councillors will be able to put forward their preferred styles if not included in the March 2025 paper (still available online) to ensure all styles are covered.  Community consultation on the project is a key requirement for the feasibility study and was previously agreed in March 2025 full council meeting to start this at the Annual Assembly.

- Councillors are asked to delegate up to £1,000 for the Officer to apply for a licence and install the new village sign at Moor Lane.

# Agenda Item 10.5 – Project Impacts

- The Officer needs to work in detail with the Finance Working Group to understand the full financial impact to take all the proposed projects forward.  The current running projects which Council have already resolved to carry out include:

  - Westfield Neighbourhood Plan/Review of housing sites in Rother Local Plan – potential to review position post January on whether to pursue a full neighbourhood plan

  - Traffic Project – Phase One to be reviewed and delivered in full by the Parish Council

  - Westfield Down – new fencing, an all weather footpath along with costs for the planting and delivery of the biodiversity project, review options for harvesting rain water for irrigation of the new planting and football pitch areas, remove kerbing to install some additional parking and install a barrier.

  - Parish Field – Install new kissing gates to both entrances, second set of netting needs replacing house side in next year, removal of the football club containers will leave a concrete base and work will need to be carried out for new seating potential planting.

  - Finish VE Day projects – new benches one to buy two to install, noticeboard, flower bed installation, move and or replace post box, plants, finish off phone box and labour

  - Dog bins – remove and install refuse and dog bins as resolved in the July full council.

- The other potential additional project would be to start developing a project to eventually deliver a Community Hub potentially on the Westfield Down site.  This could have significant costs attached to it for the building and running costs which need to be considered by Council IF the community in principle would support such a project.  It has also been suggest some work and support needs to be considered to support teenagers within the Parish.

- The current level of assets and project aspirations cannot be supported by the existing precept. Further work is required to identify realistic costs. At the Annual Assembly, residents will be asked whether they support exploring a Community Hub.  If this is a project residents support, costings will be developed and further consultation carried out

# Resolutions for Council

- Councillors are asked to RESOLVE the following matters:

  - To accept the outline plan for the biodiversity masterplan which will then be discussed at the Annual Parish Assembly.

  - Carry out baseline biodiversity data gathering on the Westfield Down.

  - Whether to extend baseline biodiversity data gathering to all Parish sites.

  - Put out a call for sites for any residents wishing to put forward their land for BNG.

  - Agree the quote from ONH (£6,930) for Phase 1.

  - Agree the timetable and timeframe for this work (to be completed before Dec 2026).

  - Approve feasibility study application and explore funding options without the Community Match Funding.

  - Agree to display materials at Annual Parish Assembly and launch an online/paper community survey on preferred style of village gates.

  - Delegate authority to the Officer to apply for a licence and deliver the new village sign project at Moor Lane (up to £1,000 including installation).

  - For the Finance Working Party to identify realistic financial impacts of all projects and review impacts on the 2026/27 precept.