| Agenda Item | 12.3 |
| --- | --- |
| Subject | Tree Report |
| Author | Proper Officer |
| Date | 18/12/2025 |

# Overview

- This report sets out the case for appointing temporary administrative support for the Council Officer. Over the coming months, the Officer will be significantly occupied with several high-priority strategic workstreams that are essential to the effective functioning and future planning of the parish. To maintain service delivery, ensure statutory responsibilities are met, and support the successful management of ongoing projects, additional administrative capacity is required.

# URGENT / HIGH-PRIORITY WORKS (Public Safety & Property Risk)

T7, T8, T9 – Ornemental Fruit Group (Playground SE corner)

- Consider removal or significant reduction due to hollowed bases, bark stripping and limb failures.

- Remove unstable deadwood if trees are retained.

T14 – Oak (Bus stop / pavement target area)

- Remove deadwood at canopy tips, particularly over roadside and pavement.

- Monitor and manage weak joint identified in previous inspections.

T15 – Cherry (By playground gate)

- Lift canopy off bus stop roof to prevent tile damage.

- Lift low limbs within playground entrance (high footfall zone).

# MEDIUM-PRIORITY WORKS (Within 2025)

T5 – Cherry (Eastern hedgerow Playground)

- Ongoing canopy management due to proximity to neighbouring building.

- Reduce limb weight over playground as required.

T16, T17, T18 – Lime Group (Centre of playground)

- Remove deadwood and hanging branches.

- Protect exposed surface roots.

- Implement measures to reduce ground compaction.

T22 – Veteran Oak (Football field)

- Remove hanging limb over footpath.

- Pull away remaining dead ivy from main stem.

- Keep base area clear for inspection and safety monitoring.

# ROUTINE / MONITORING-ONLY (No Immediate Works)

T1 – Crab Apple

- Continue annual monitoring of honey fungus.

- Deadwood removal as required.

- Plan future light cyclical reduction within 5-year period.

T3 – Field Maple

- Annual monitoring.

- Tidy snapped limbs from climbing.

T4 – Walnut

- Monitor condition and climbing damage.

T6 – Cherry (Playground)

- Continue regular reductions to prevent roof damage to adjacent property.

- Remove any remaining deadwood.

T10 – Silver Birch (Playground west boundary)

- Remove accumulated deadwood.

- Address mower damage to exposed roots.

G1 – Mixed Hedge (Football access)

- Topping only if required before bird nesting season.

G2 – Yew Hedgerow

- Maintain as boundary hedge; keep topped to retain density.

# NO ACTION – ALREADY REMOVED

- T2 Ornamental Fruit

- T11, T12, T13 Cherries

- T19 Silver Birch

- T21 Silver Birch

# Recommendations / Resolutions for Council

The Council is asked to resolve to:

- Agree actions for trees T7/T8 and T9.

- Approve the remaining proposed works to be carried out in financial year 2026/27.